Sprint 0 notes

1 story point is 45 mins work

If it is 37 hours week, 2 programming pairs, 7 hours a day

We set up GitHub accounts and tested it with GitBash

We did the Domain model, finished our user stories, added user points to them, divided user stories into tasks, wrote our personas and scenarios, idea generation, burndown charts, risk management, vision

After talking with our teacher we realised we estimated our story points wrong, we underestimated the work that needs to be done, we didn't consider the problems that can occure and we didn't consider testing so we had to change all the User story points

Decided which principles from XP we will be using (pair programming, test driven dev, code ownership)

After each day write how did the day go, what problems did we discovered, and then at the end of the week write a sprint retrospective

Test driven dev

Continuous integration

Set up Git Hub and add one model class

We need to have a n tier multitier architecture for Programming and technology