Sprint 1

What went well:

* we regularly showed up on time each day
* held daily STAND -UP meetings that lasted for about 5mins in which we said all of our expectations for the upcoming day and retrospective of a previous day
* we did pair-programming
* communicated well and did not have any major group conflicts
* we worked equally except for when Sangey went full Asian on some parts

What did not go well:

* not sure if we did the Testing properly
* we struggled with solving tasks from our Backlog
* struggled with GitHub merge conflicts
* underestimated some of the UserStories and their story points
* accidental loss of data
* we had a shitty Scrum-Master
* we put too much emphasis on the UI instead of on the back-end development